# ACCESS Allocated Production Cloud v2

Infrastructure Integration Roadmap Description

## Infrastructure Type(s)

This roadmap integrates a cloud resource. Researchers interact with cloud resources by provisioning virtual machines, containers, and/or storage spaces.

## Summary

The ACCESS program (<https://access-ci.org>) enables researchers and educators to gain access to advanced computing, visualization, and data resources to accomplish their research or classroom objectives using an allocations process described at <https://allocations.access-ci.org/>.

This roadmap details the tasks that a resource provider must perform to make a specific cloud resource ACCESS allocated in production. These tasks cover all aspects of integration in production, including coordination activities, technical integration tasks, and ongoing support activities.

## Operator Information

Operators planning to integrate a cloud resource into ACCESS with this roadmap should contact ACCESS Operations to start the integration process. ACCESS Operations will assign a Concierge Integration Expert to provide personalized hands-on assistance with the integration process, schedule an online meeting between resource provider staff and ACCESS staff to launch the integration process, and provide instructions on how to track integration progress.

Operators must perform the Required Tasks below and may perform the Optional Tasks below.

See related [Roadmap Task Timeline](https://docs.google.com/presentation/d/1ez8qXaGhJFOhloy3dGG3OxHK4OvpaG2626eezE2A5Cg/edit?usp=share_link).

This integration roadmap refactors and replaces the [ACCESS Allocated Production Compute/Storage/Cloud v1](https://docs.google.com/document/d/1VUTa5DOz27B6wobZZwh6gh6dcXWD30rpYovoLZ1nwqk) roadmap. Operators that completed that roadmap only need to complete corresponding tasks that were not completed in the prior roadmap.

Please track RP integration progress in [this spreadsheet](https://docs.google.com/spreadsheets/d/1ejgGUU-IVLEhTIXX3pmCNBSJ2e0yXwXxPpgZ2RHwM4Q/). **\*NEEDS UPDATING\***

## Support Information

Resource providers needing assistance with roadmap tasks may submit an *ACCESS Integration and Operation Support Request* using instructions on [this page](https://operations.access-ci.org/help). Pick the *ACCESS Operations Issue Type* that best matches your request, or the catch-all “*ACCESS-wide: Provider Integration - Infrastructure Integration and Roadmaps*“ issue type. If you need to talk to someone please contact your assigned Concierge Integration Expert, or the ACCESS Operations Resource Provider Coordinator.

For interactive Slack discussion join the RP-ACCESS #integration-roadmaps channel:

* <https://rpaccesscommu-wyz4369.slack.com/archives/C03SRHDSUE4>

Standing RP and ACCESS Roadmaps meeting

* Every second Friday 11:00 AM to Noon Central
* <https://uchicago.zoom.us/j/91086055483?pwd=aU1sUVM2c2ltMVZTRHdPeCtBZWVvQT09>

General [Introduction to Roadmaps](https://docs.google.com/presentation/d/1OjeT6r01mdOIa4pq1VE0L5ocRPfqdXFp9QsADjdqrjE/) slides.

[ACCESS RP Roadmaps FAQ](https://docs.google.com/document/d/1VwYROB7sh4X_Tqvi_4XIkYD-jffBS4UykS6gEJesuQE/).

## Required Tasks

1. [ACCESS Allocated Resource Integration Coordination v1](https://docs.google.com/document/d/1BRxGZ1c41Cexeck-th4ph3jJgqfJ7exs7glwTZQeDMg/edit?usp=share_link) (NEW)
2. [Infrastructure Description v2](https://docs.google.com/document/d/17vqEoF5lM_eZwBCzkjGwcqkMCiKAOpmfCJWJTGsE42k/edit?usp=share_link)
3. [Cybersecurity Requirements for RPs v1](https://docs.google.com/document/d/1LrfJcgixn-sDuIxZOk47ddoZpCYgwabhWAZYoKOB2TI/edit?usp=share_link)
4. [Data and Network Integration v1](https://docs.google.com/document/d/1IMOFizZUiXF1PcBR9qXKgQdNUQsVnio8AqcZ3mT74zc/edit?usp=share_link)
5. [ACCESS Allocation Policies v1](https://docs.google.com/document/d/1_tdPDLq2FVg6nWUTYAI2Z-LbnlNGdSG3TKAh0d0zZ1I/edit?usp=share_link)
6. [MATCH Knowledge Base v1](https://docs.google.com/document/d/1kyhV84JyeL5AdLsqKkdyyeGw6jOuQMZOSCSKNMnfpM8/edit?usp=share_link)
7. [RP Forum Participation v1](https://docs.google.com/document/d/1azoPUgl7NhY0WyxQsIWOW77Lp_lOqiEiukWHiizMbvI/edit?usp=share_link)
8. [Cybersecurity Governance Council Participation v1](https://docs.google.com/document/d/1hHdN7bISae4caa6lryA5ps2b16uOY7QyEzYsVFYCs8c/edit?usp=share_link)
9. [Resource Metrics Data Availability Assessment v1](https://docs.google.com/document/d/12MNK2VggHD3JoySK4SgguHARMWJyc91EV2T1vY6Rf_8/edit?usp=share_link)
10. [Incident Response and Coordination v1](https://docs.google.com/document/d/1QVSZEt2GDdlhA-Sogl0YBrGGSaFvZFQPiBCWAvT3PbU/edit?usp=share_link)
11. [Ticket Handling v2](https://docs.google.com/document/d/12Hl7GqqsAmA5cbmwJRHnb6fONVB1Ywhhf5E6yI0V8d0/edit?usp=share_link)
12. [Operational Status Communications v1](https://docs.google.com/document/d/13Rc1fHQydSqfqYdIaFKKIbapenktOKSTxmgGqLpZ-uw/edit?usp=share_link)
13. [AMIE and Usage Reporting v1](https://docs.google.com/document/d/1efCqnqVjHfGfzWSKq8kclB7FGfcq__1HhqbvnF0SeSs/edit?usp=share_link)
14. [Performance Data reporting v1](https://docs.google.com/document/d/1Tu3Z-3A-pUDmxs5iU1dtfBaReNSB7UkPLzWTErzST7c/edit?usp=share_link)

## Optional Tasks

1. [ACCESS DNS Entries v1](https://docs.google.com/document/d/1NhhdiJGZngdpqOMEQrssZXSnDmASQXeQp9ttJPwdQOs/edit?usp=share_link) (NEW)
2. [Local Service ACCESS IAM Integration v1](https://docs.google.com/document/d/18GuqHLCj4oxtxt5bsqP_ICw5vMvXM0LQWqc_nLNO8MM/edit?usp=share_link) (NEW)
3. [Request RP or Site Staff Allocation v1](https://docs.google.com/document/d/1GaHU-7cA3bOFwMvwh3s-Ic9535ncfW741HGnxKFCIOc/edit?usp=share_link)

## Document Management

**Status**: Draft

**Official date**: 2/1/2023

**Coordinators**: Chris Martin, ACCESS Operations

**Last revised date**: 1/17/2023

**Retired date**: