# ACCESS Allocated Production Compute v2

Infrastructure Integration Roadmap Description

## Infrastructure Type(s)

This roadmap integrates a high-performance computing “HPC” cluster (<https://en.wikipedia.org/wiki/High-performance_computing>). Researchers typically use HPC clusters by logging in to front-end nodes where they install application software and run jobs under a batch scheduler. Science gateways, workflow engines and other software tools may perform these actions on the researchers' behalf. Jobs may run entirely in the background reading input data and generating output data, may use interactive or steered input, and may generate live or streamed visual output.

## Summary

The ACCESS program (<https://access-ci.org>) enables researchers and educators to gain access to advanced computing, visualization, and data resources to accomplish their research or classroom objectives using an allocations process described at <https://allocations.access-ci.org/>.

This roadmap details the tasks that a resource provider organization must perform to make a specific HPC cluster ACCESS allocated in production. These tasks cover all aspects of integration and operations in production, including coordination, technical integration tasks, and ongoing support activities.

## Operator Information

Operators planning to integrate an HPC resource into ACCESS with this roadmap should contact ACCESS Operations to start the integration process (see details in the first task below). ACCESS Operations will assign a Concierge Integration Expert to provide personalized hands-on assistance with the integration process, schedule an online meeting between resource provider staff and ACCESS staff to launch the integration process, and provide instructions on how to track integration progress.

Operators must perform the Required Tasks below and may perform the Optional Tasks below.

See related [Roadmap Task Timeline](https://docs.google.com/presentation/d/1Vtt-Rvwa2ZVRp61A9g80MyisZ748lK1o_46Xt7-6Fq0/).

This roadmap refactors and replaces the [ACCESS Allocated Production Compute/Storage/Cloud v1](https://docs.google.com/document/d/1VUTa5DOz27B6wobZZwh6gh6dcXWD30rpYovoLZ1nwqk) roadmap. Operators that completed the older roadmap only need to complete corresponding tasks that were not completed in the prior roadmap.

Please track RP integration progress in [this spreadsheet](https://docs.google.com/spreadsheets/d/1ejgGUU-IVLEhTIXX3pmCNBSJ2e0yXwXxPpgZ2RHwM4Q/). **\*NEEDS UPDATING\***

## Support Information

Resource providers needing assistance with roadmap tasks may submit an *ACCESS Integration and Operation Support Request* using instructions on [this page](https://operations.access-ci.org/help). Pick the *ACCESS Operations Issue Type* that best matches your request, or the catch-all “*ACCESS-wide: Provider Integration - Infrastructure Integration and Roadmaps*“ issue type. If you need to talk to someone please contact your assigned Concierge Integration Expert, or the ACCESS Operations Resource Provider Coordinator.

For interactive Slack discussion join the RP-ACCESS #integration-roadmaps channel:

* <https://rpaccesscommu-wyz4369.slack.com/archives/C03SRHDSUE4>

Standing RP and ACCESS resource integration meeting

* Every second Friday 11:00 AM to Noon Central
* <https://uchicago.zoom.us/j/91086055483?pwd=aU1sUVM2c2ltMVZTRHdPeCtBZWVvQT09>

General [Introduction to Roadmaps](https://docs.google.com/presentation/d/1OjeT6r01mdOIa4pq1VE0L5ocRPfqdXFp9QsADjdqrjE/) slides.

[ACCESS RP Roadmaps FAQ](https://docs.google.com/document/d/1VwYROB7sh4X_Tqvi_4XIkYD-jffBS4UykS6gEJesuQE/).

## Required Tasks

1. [ACCESS Allocated Resource Integration Coordination v1](https://docs.google.com/document/d/1BRxGZ1c41Cexeck-th4ph3jJgqfJ7exs7glwTZQeDMg/edit?usp=share_link) (NEW)
2. [Infrastructure Description v2](https://docs.google.com/document/d/17vqEoF5lM_eZwBCzkjGwcqkMCiKAOpmfCJWJTGsE42k/edit?usp=share_link)
3. [Cybersecurity Requirements for RPs v1](https://docs.google.com/document/d/1LrfJcgixn-sDuIxZOk47ddoZpCYgwabhWAZYoKOB2TI/edit?usp=share_link)
4. [Data and Network Integration v1](https://docs.google.com/document/d/1IMOFizZUiXF1PcBR9qXKgQdNUQsVnio8AqcZ3mT74zc/edit?usp=share_link)
5. [ACCESS Allocation Policies v1](https://docs.google.com/document/d/1_tdPDLq2FVg6nWUTYAI2Z-LbnlNGdSG3TKAh0d0zZ1I/edit?usp=share_link)
6. [MATCH Knowledge Base v1](https://docs.google.com/document/d/1kyhV84JyeL5AdLsqKkdyyeGw6jOuQMZOSCSKNMnfpM8/edit?usp=share_link)
7. [Resource Provider Forum Participation v1](https://docs.google.com/document/d/1azoPUgl7NhY0WyxQsIWOW77Lp_lOqiEiukWHiizMbvI/edit?usp=share_link)
8. [Cybersecurity Governance Council Participation v1](https://docs.google.com/document/d/1hHdN7bISae4caa6lryA5ps2b16uOY7QyEzYsVFYCs8c/edit?usp=share_link)
9. [Resource Metrics Data Availability Assessment v1](https://docs.google.com/document/d/12MNK2VggHD3JoySK4SgguHARMWJyc91EV2T1vY6Rf_8/edit?usp=share_link)
10. [Deploy Globus Endpoint v1](https://docs.google.com/document/d/1XM7WflubcukUmTojdm7T_1JH4cUqKfmV6lYjTN-9FTo/edit?usp=share_link)
11. [Publish Dynamic Resource Information v2](https://docs.google.com/document/d/1x0g28vmx1w58JstBWBMQojicdRdYPdE5lX2Z81Y2CFg/edit?usp=share_link)
12. [Incident Response and Coordination v1](https://docs.google.com/document/d/1QVSZEt2GDdlhA-Sogl0YBrGGSaFvZFQPiBCWAvT3PbU/edit?usp=share_link)
13. [Ticket Handling v2](https://docs.google.com/document/d/12Hl7GqqsAmA5cbmwJRHnb6fONVB1Ywhhf5E6yI0V8d0/edit?usp=share_link)
14. [Operational Status Communications v1](https://docs.google.com/document/d/13Rc1fHQydSqfqYdIaFKKIbapenktOKSTxmgGqLpZ-uw/edit?usp=share_link)
15. [AMIE and Usage Reporting v1](https://docs.google.com/document/d/1efCqnqVjHfGfzWSKq8kclB7FGfcq__1HhqbvnF0SeSs/edit?usp=share_link)
16. [Performance Data reporting v1](https://docs.google.com/document/d/1Tu3Z-3A-pUDmxs5iU1dtfBaReNSB7UkPLzWTErzST7c/edit?usp=share_link)

## Optional Tasks

1. [ACCESS DNS Entries v1](https://docs.google.com/document/d/1NhhdiJGZngdpqOMEQrssZXSnDmASQXeQp9ttJPwdQOs/edit?usp=share_link) (NEW)
2. [Local Service ACCESS IAM Integration v1](https://docs.google.com/document/d/1LPjLip2snJBK_mHIOgstlTo3Fi2nYBT1A8avklTRlo0/edit?usp=share_link) (NEW)
3. [ACCESS OnDemand Portal Integration v1](https://docs.google.com/document/d/1H3NWzS1uBCpcKZCMc7-omFsvVb1jG8AkFxN2Xju6xS8/edit?usp=share_link) (NEW)
4. [Request RP or Site Staff Allocation v1](https://docs.google.com/document/d/1GaHU-7cA3bOFwMvwh3s-Ic9535ncfW741HGnxKFCIOc/edit?usp=share_link)

## Document Management

**Status**: Draft

**Official date**: 2/15/2023

**Coordinators**: Jess Haney, ACCESS Operations

**Last revised date**: 2/1/2023

**Retired date**: